# Legal Saathi — Project Timeline

Development schedule from August 25 to December 5, 2026, with a 50% completion milestone on September 21, 2026.

## Phase breakdown

| Phase | Dates | Duration |
| --- | --- | --- |
| Foundation & document ingestion | Aug 25 – Sep 7, 2026 | 14 days |
| RAG pipeline & citations | Sep 8 – Sep 21, 2026 | 14 days |
| Contract analysis | Sep 22 – Oct 5, 2026 | 14 days |
| Agents & due diligence | Oct 6 – Nov 2, 2026 | 28 days |
| Security, reports & polish | Nov 3 – Nov 16, 2026 | 14 days |
| Real lawyer testing & evaluation | Nov 17 – Dec 5, 2026 | 19 days |

50% milestone (Sep 21): Document ingestion pipeline and the RAG + citation-verification layer complete — the core retrieval infrastructure the remaining phases build on.